REALTORNET

Phase H — Scale, Email & Platform Maturity

Authoritative Preflight & Execution Reference

| Item | Value |
| --- | --- |
| Phase G closed | April 29, 2026 — all exit criteria met, CLAUDE.md committed to both repos |
| Backend version | v0.5.3+ — 1803 tests, 92.99% coverage, 0 Pyright errors |
| Frontend version | Next.js 16.2.1 — deployed to Vercel, Lighthouse mobile LCP 1.5s |
| Stack (locked) | Next.js · TypeScript · Supabase · TanStack Query · FastAPI |
| Deploy targets | Vercel (frontend) · Railway (backend) · Supabase (DB + Auth) |
| Production Supabase | avkhpachzsbgmbnkfnhu — do not mix with dev project (umhtnqxdvffpifqbdtjs) |
| Production DB head | c8f3b2a91e44 |
| Phase H opens | April 29, 2026 |

# 0. Phase G Exit State

Phase H inherits a live, agency-first marketplace with four active roles, full moderation lifecycle, invitation flows, and Redis-backed rate limiting. The focus now shifts to platform maturity: email delivery, performance at scale, operational tooling, and the remaining UX gaps identified in the Phase H inventory.

## 0.1 Closed in Phase G

| Item | State |
| --- | --- |
| agency_owner role — DB enum + JWT claims | ✅ Live |
| properties.agency_id snapshot column — backfilled | ✅ Live |
| Agency application → admin approval → agency_owner flow | ✅ Live |
| Agent invitation flow — token, accept, role upgrade | ✅ Live |
| Seeker join-request flow | ✅ Live |
| Moderation status enum — pending_review/verified/rejected/revoked | ✅ Live |
| Agency name on property cards (DEF-G-AG-001) | ✅ Closed |
| Inquiry property hydration (DEF-G-INQ-002) | ✅ Closed |
| Public agency discovery — /agencies primary nav | ✅ Live |
| Admin analytics page — /account/admin/analytics | ✅ Live |
| Redis config hardening — Railway split vars supported | ✅ Closed |
| G.7 smoke data cleanup — agency_id=8, property_id=5, inquiry_id=5 | ✅ Cleaned |
| Anonymous user data exposure (P1 security) | ✅ Closed (Phase F) |

## 0.2 Phase H Opening Backlog

| ID | Item | Priority | Owner |
| --- | --- | --- | --- |
| DEF-H-EMAIL-001 | Email notification service — agency approval/rejection/invitation emails not sent | 🔴 High | Backend |
| DEF-H-INQ-001 | Agency-wide inquiry aggregation endpoint — GET /agencies/{id}/inquiries | 🔴 High | Backend |
| DEF-H-MOD-001 | Moderation UI consistency — frontend still mixes is_verified with full enum lifecycle | 🔴 High | Frontend |
| DEF-G-TBT-001 | TBT reduction — desktop/mobile ~800ms median, target 300ms | 🟡 Medium | Frontend |
| DEF-H-UX-001 | Error/empty states — agency cards, agent profile listings, agency owner stats | 🟡 Medium | Frontend |
| DEF-H-NAV-001 | Admin Analytics missing from CLAUDE.md nav contract — docs drift | 🟡 Medium | Frontend |
| DEF-H-ENUM-001 | Listing filter enums hardcoded — sale/rent/lease, status values | 🟡 Medium | Frontend |
| DEF-H-STORE-001 | Storage service coverage 20% — gap in test suite | 🟡 Medium | Backend |
| DEF-H-EMAIL-TEST | Email task/util coverage — email_tasks.py 30%, email_utils.py 19% | 🟡 Medium | Backend |
| DEF-002 | Audit log retention policy — revisit after 60 days real traffic | 🟢 Low | Backend |
| DEF-007 | psycopg3 prepared statement — prepare_threshold=None in place, validate closure | 🟢 Low | Backend |
| DEF-G-POLYFILL-001 | Residual core-js from third-party deps — polyfills-*.js at ~112 KB | 🟢 Low | Frontend |
| DEF-H-DOMAIN | Custom domain setup — operational task | 🟢 Low | Ops |
| DEF-H-MAP-001 | Advanced map view (Mapbox) — Leaflet/OSM in place for MVP | 🟢 Low | Frontend |
| DEF-H-GEO-001 | Nominatim/OSM geocoding — seeded list sufficient for Lagos MVP | 🟢 Low | Backend |
| DEF-H-SMOKE | Smoke runner cleanup — scripts/phase_g7_production_smoke.py needs auto-teardown | 🟢 Low | Backend |

# 1. Governing Principle

Phase H converts the agency-first marketplace into a platform that communicates with its users, performs under real traffic, and operates without manual intervention. Three pillars: email delivery, performance maturity, operational resilience.

# 2. Phase H Structure — Three Streams

Phase H runs in three streams. Stream A (email) and Stream B (performance) can run in parallel once H.1 closes. Stream C (operational) runs throughout.

| Stream | Focus | Phases | Blocks launch? |
| --- | --- | --- | --- |
| Stream A | Email notification service | H.1 — H.2 | Yes — users need confirmation emails |
| Stream B | Frontend performance & UX completeness | H.3 — H.5 | No — but required before scaling |
| Stream C | Operational resilience & test coverage | H.6 | No — runs throughout |

# 3. Phase H Work Plan — End to End

## H.1 — Email Infrastructure (Stream A)

Goal: a real email service is wired, tested, and delivering transactional emails. Mailgun task scaffolding already exists (welcome + verification). Phase H extends it to agency workflow events.

Backend tasks:

| Task | Notes |
| --- | --- |
| Wire MAILGUN_API_KEY / MAILGUN_DOMAIN to Railway env vars | Keys exist in Mailgun dashboard; add to Railway backend service variables |
| Audit existing email_tasks.py — confirm welcome/verification tasks are dispatching | Currently fail-open on registration; confirm Celery worker is active or switch to sync send |
| Add agency_approval_email task — fires on PATCH /admin/agencies/{id}/approve/ | To: applicant email. Subject: Your agency application was approved. Include login CTA. |
| Add agency_rejection_email task — fires on PATCH /admin/agencies/{id}/reject/ | To: applicant email. Subject: Agency application update. Include reason field if set. |
| Add agent_invitation_email task — fires on POST /agencies/{id}/invite/ | To: invited email. Body: invite link with token. Expires in 72h. |
| Add join_request_status_email — fires on agency owner accept/decline of join request | To: seeker. Notify accepted or declined. |
| Raise email_tasks.py coverage from 30% to ≥ 80% | Add test fixtures for Mailgun mock; test each task independently |
| Raise email_utils.py coverage from 19% to ≥ 80% | Mock Mailgun HTTP calls; test error/retry paths |

H.1 done-when: all six email types send in staging. Mailgun dashboard shows delivery. email_tasks.py and email_utils.py both ≥ 80% coverage. No email fires in dry-run test mode.

## H.2 — Agency Inquiry Aggregation (Stream A)

Goal: agency owners can see all inquiries across their agency's listings in one view. Current state: no aggregation endpoint exists.

| Task | Notes |
| --- | --- |
| Add GET /api/v1/agencies/{id}/inquiries/ — role-gated to agency_owner + admin | Returns InquiryExtendedResponse list; filter by agency via agency_agent_memberships join |
| Add pagination — page/page_size params, same contract as /inquiries/received/ | Default page_size 20, cap 100 |
| Frontend: add agency inquiry tab to /account/agency dashboard | Only visible to agency_owner role; reuse InquiryCard component |
| Add pyright + pytest coverage for new endpoint | Target ≥ 85% on the new router/service slice |

H.2 done-when: agency owner sees all their agency's inquiries in one view. Endpoint returns paginated InquiryExtendedResponse. No N+1 queries (confirm with EXPLAIN ANALYZE).

## H.3 — Moderation UI Consistency (Stream B)

Goal: the full moderation_status enum (pending_review/verified/rejected/revoked) is surfaced correctly across all UI surfaces. Current state: frontend still mixes is_verified boolean with the enum in several components.

| Task | Notes |
| --- | --- |
| Audit all components referencing is_verified — replace with moderation_status checks | PropertyCard, ListingForm, AgentListingsDashboard, AdminModerationUI at minimum |
| Agent dashboard — show full status label (Pending Review / Verified / Rejected / Revoked) with reason | Not just a badge — include moderation_reason text when status is rejected or revoked |
| Admin moderation UI — confirm all four status transitions are reachable via UI | Pending → Verified, Pending → Rejected, Verified → Revoked, Revoked → Verified |
| Public feed — confirm non-verified listings are invisible (pending_review, rejected, revoked all hidden) | Smoke test: create listing, confirm not in /properties until admin verifies |
| pnpm gen:types — confirm ModerationStatus enum is in generated types, use it everywhere | Replace any string literals 'verified'/'pending' with the typed enum |

H.3 done-when: no component references is_verified as a boolean. All four moderation states render correctly in agent and admin views. Public feed excludes all non-verified listings.

## H.4 — TBT Reduction & Bundle Hygiene (Stream B)

Goal: desktop and mobile TBT below 300ms (revised target). Current median: ~800ms. Root cause identified in inventory: shared Next/React runtime + form/toast libraries + route-level client dashboards.

| Task | Notes |
| --- | --- |
| Run Lighthouse trace on /properties and /agencies — identify exact long tasks | Use Chrome DevTools Performance panel or Lighthouse JSON output for task-level attribution |
| Dynamic import for Zod on non-form routes — defer 30 KB from initial load | Zod is only needed on form-heavy pages; import lazily on routes without forms |
| Dynamic import for React Hook Form — same pattern as Zod | 24 KB recoverable on non-form routes |
| Dynamic import for Sonner toast — 34 KB, not needed until first toast fires | Use dynamic import with ssr: false; toast is never above-fold on load |
| Evaluate RSC migration for agency directory and property listing pages | Convert data-fetch-only components to RSC; eliminates their client bundle contribution |
| Audit 223 KB chunk (2786-...js) — identify what's in it via bundle analyser | Split or lazy-load identified heavy modules |
| Update DEFERRED.md — if 300ms target not reachable, document revised target for Phase I |  |

H.4 done-when: Lighthouse TBT < 300ms on desktop and mobile on /properties and /agencies. Bundle analyser shows no unexpected large modules on critical path. Results recorded.

## H.5 — UX Completeness & Enum-Driven Filters (Stream B)

Goal: close the UX gaps identified in the Phase H inventory. Every state (loading, empty, error) is handled. Filter enums are API-driven, not hardcoded.

| Task | Notes |
| --- | --- |
| Agency stat error state — show fallback instead of zero-like collapse | If /agencies/{id}/stats fails, show placeholder with retry, not silent zeroes |
| Agent profile listing grid error state — surface error clearly | Currently unclear on failure; add ErrorState component |
| Agency owner stats error state — non-silent failure | Dashboard stats section needs ErrorState handling |
| Reviews section loading skeleton — add visible skeleton on initial load | Currently minimal/no skeleton before data arrives |
| Listing filter enums — fetch sale/rent/lease and status values from API or constants file | Backend enums are source of truth; frontend should not hardcode these independently |
| Admin Analytics — add to CLAUDE.md frontend nav contract | Docs drift: /account/admin/analytics exists in code but not in nav table |
| Update frontend/CLAUDE.md — close open bug items resolved in Phase G | Audit and correct the open bugs table against current codebase state |

H.5 done-when: no UX surface has a silent failure mode. Listing filter enums match backend contract. CLAUDE.md nav table is accurate. All Phase G-resolved bugs marked closed.

## H.6 — Operational Resilience & Test Coverage (Stream C)

Goal: close the test coverage gaps, validate deferred items, and ensure the smoke runner is production-safe.

| Task | Notes |
| --- | --- |
| storage_services.py — raise coverage from 20% to ≥ 80% | Mock Supabase storage client; test upload, delete, URL generation paths |
| Validate DEF-007 closure — psycopg3 prepare_threshold=None in place | Run targeted test: confirm no prepared statement corruption in dev across 10 sequential queries. Close or keep open with evidence. |
| Smoke runner auto-teardown — add cleanup step to scripts/phase_g7_production_smoke.py | After smoke completes, soft-delete all created records automatically. Prevents manual cleanup requirement. |
| Audit log retention decision — assess after 60 days real traffic (DEF-002) | If launch is imminent, implement simple age-based soft-delete job. If pre-launch, defer to Phase I. |
| Storage bucket deploy-time validation — confirm DEF-006 is closed | Re-run fresh deploy against clean Supabase project; confirm buckets auto-created. If script is missing, add it. |
| pyright → 0 errors gate — confirm passes after all H.1–H.5 changes | Run after every stream closes, not just at exit |
| pytest → all passing, coverage ≥ 93% | Target marginal improvement from 92.99% |

H.6 done-when: storage_services.py ≥ 80% coverage. DEF-007 validated and closed or documented with evidence. Smoke runner teardown is automatic. pyright 0 errors. pytest all passing ≥ 93%.

# 4. Phase H Exit Criteria

Phase H is closed when every item below is true. Phase I does not open until this list is complete.

| Exit Criterion | Verification | Stream |
| --- | --- | --- |
| All six email types send in staging | Mailgun dashboard delivery confirmation | A |
| email_tasks.py and email_utils.py ≥ 80% coverage | pytest --cov report | A |
| Agency inquiry aggregation endpoint live | GET /agencies/{id}/inquiries/ returns paginated results for agency_owner | A |
| No N+1 queries on agency inquiry endpoint | EXPLAIN ANALYZE confirms single query | A |
| No is_verified boolean references in frontend components | grep / tsc confirmation | B |
| All four moderation states render correctly | Manual walkthrough — agent + admin views | B |
| Public feed excludes non-verified listings | Smoke test: unverified listing absent from /properties | B |
| Lighthouse TBT < 300ms desktop and mobile | Lighthouse scores on /properties and /agencies recorded | B |
| All UX error/empty states handled | Manual walkthrough — agency cards, profile grids, owner stats | B |
| Listing filter enums API-driven or constants-file, not hardcoded | Code review — no string literals for listing_type/status in filter components | B |
| storage_services.py ≥ 80% coverage | pytest --cov report | C |
| DEF-007 validated and closed or documented | Test evidence committed | C |
| Smoke runner includes auto-teardown | Script confirmed — no manual cleanup required post-smoke | C |
| pyright → 0 errors | venv pyright | C |
| pytest all passing, coverage ≥ 93% | pytest --cov gate | C |
| tsc --noEmit → 0 errors | pnpm tsc --noEmit | B |
| pnpm build → 0 warnings | Next.js production build | B |
| DEFERRED.md updated | All Phase H items closed or promoted to Phase I | All |
| All CLAUDE.md files committed | Root, frontend, backend — Phase H closed state | All |

# 5. Execution Sequence

| # | Phase | Dependency | Parallel? |
| --- | --- | --- | --- |
| 1 | H.1 — Email infrastructure | None — start immediately | No — backend sequential with H.2 |
| 2 | H.2 — Agency inquiry aggregation | H.1 in progress | Yes — parallel with H.3/H.4 |
| 3 | H.3 — Moderation UI consistency | pnpm gen:types current | Yes — parallel with H.2 |
| 4 | H.4 — TBT & bundle reduction | H.3 in progress | Yes — parallel with H.2 |
| 5 | H.5 — UX completeness & enums | H.3 closed | Yes — parallel with H.4 |
| 6 | H.6 — Operational resilience | Runs throughout | Yes — parallel with all streams |
| 7 | Exit sweep | H.1–H.6 all closed | No — final gate |

# 6. Items Deferred to Phase I

| Item | Rationale |
| --- | --- |
| Advanced map view (Mapbox) | Leaflet/OSM sufficient for Lagos MVP. Upgrade when tile quality is user-reported friction. |
| Nominatim/OSM geocoding | Seeded 15-location list sufficient. Geocoding adds infrastructure complexity before traffic validates the need. |
| Agency owner self-service onboarding | Phase G builds admin-governed path. Self-service needs abuse prevention, duplicate detection, email verification gate. |
| core-js polyfill full elimination (DEF-G-POLYFILL-001) | Residual polyfills from third-party deps require dependency audit. Schedule in Phase I after traffic data. |
| TBT < 100ms (DEF-G-TBT-001) | Target revised to 300ms for Phase H. 100ms requires RSC migration. Phase I after traffic validation. |
| Admin analytics dashboard — advanced metrics | Current analytics page exists. Advanced cohort/retention analytics require real traffic data to design meaningfully. |
| Saved search notifications | Saved search CRUD exists. Notification delivery requires email service (Phase H) to be stable first. |
| Custom domain setup | Operational task, not a code deliverable. |
| Audit log retention at scale (DEF-002) | Revisit after 60 days real traffic — requires volume data to size retention policy correctly. |
| Agency N+1 aggregation on public directory | Public agency cards compute stats per agency. Aggregation endpoint (H.2) solves agency owner view. Public directory optimisation is Phase I. |

# 7. Session Opening Template

Use this as the opening prompt for every Phase H session.

Session opening template: "Continuing RealtorNet Phase H from [H.X]. Phase G closed April 29 2026 — all exit criteria met, commits d74806f (frontend) and e5efece + a57d5fc (backend) pushed, CLAUDE.md committed to both repos. Backend v0.5.3+ on Railway (realtornet-production.up.railway.app). Frontend Next.js 16.2.1 on Vercel (realtornet-web.vercel.app). Production Supabase: avkhpachzsbgmbnkfnhu. Dev Supabase umhtnqxdvffpifqbdtjs — do not use for production work. Production DB at migration head c8f3b2a91e44. Four active roles: seeker / agent / agency_owner / admin. Moderation enum: pending_review / verified / rejected / revoked. Redis-backed rate limiting live. Today's task: [SPECIFIC TASK FROM WORK PLAN]. Attach Phase H workbook, DEFERRED.md, and all three CLAUDE.md files."

# 8. Production Reference

| Service | URL / Reference |
| --- | --- |
| Frontend | https://realtornet-web.vercel.app |
| Backend | https://realtornet-production.up.railway.app |
| Supabase (production) | https://avkhpachzsbgmbnkfnhu.supabase.co |
| Supabase (dev — deprecated) | umhtnqxdvffpifqbdtjs — do not use for production diagnostics |

## Production Accounts

| user_id | Email | Role | Agency |
| --- | --- | --- | --- |
| 5 | apineorbeenga@gmail.com | admin | NULL |
| 74 | apineorbeenga@outlook.com | agent | 1 |
| 76 | apineorbeenga@yahoo.com | seeker | NULL |
| 85 | godwinemagun@gmail.com | seeker | NULL |

RealtorNet — Phase H Workbook v1.0

Derived from Phase G close state  |  Backend v0.5.3+  |  Frontend Next.js 16.2.1